MarketWarrior Final Project 9 - Handoff Status

Generated: 2025-12-18 03:30:59 (Pacific/Auckland)

What's included in the ZIP

Next.js 14 project using Pages Router (/pages).

Template-driven UI: HTML templates included under /templates and rendered as pages.

Day content included: /templates/days contains Day 1-30 HTML files.

Community + journal templates included: /templates/community-forum.html and /templates/trading-journal.html.

API routes included under /pages/api (auth, Stripe checkout + webhook, progress, quiz, tasks, community posts, admin settings/users).

SQL scripts included under /sql (INIT_SCHEMA.sql, SUPABASE_SECURITY_SCHEMA.sql, marketwarrior_full_schema.sql, marketwarrior_full_schema_RESET.sql).

Logo included: /public/logo.png.

.env.example included with required environment variable names.

Key routes present

/ (landing/index)

/login, /signup

/dashboard, /welcome

/day/[day] (loads day template by number)

/admin (admin panel page)

/community (forum page)

/journal and /free-journal

/terms, /privacy

/auth/callback (Supabase auth callback handler)

Key API endpoints present

/api/auth/* (login, signup, oauth, logout, set-session)

/api/me

/api/checkout/stripe and /api/webhooks/stripe

/api/day/[day], /api/progress/status, /api/quiz/submit, /api/task/submit

/api/community/posts

/api/admin/users and /api/admin/settings/stripe-price

What is NOT finished yet (known gaps)

Welcome flow enforcement (5 mandatory checkboxes + certificate name lock) is not fully wired end-to-end in this build.

Refund handling (Option A: refund removes access) is not implemented in the Stripe webhook (only checkout.session.completed is handled).

Admin panel CRUD is partial: full CRUD for days/quizzes/tasks/affiliates/live feed still needs wiring.

Affiliate system (25% affiliate-only vs 30% paid members + admin-editable rates) is not wired end-to-end in this build.

Certificates generation (rendering, issuing, PDF) is not implemented end-to-end.

Schema mismatch risk: some API routes align to INIT_SCHEMA.sql (simpler tables/columns), while marketwarrior_full_schema.sql is a newer comprehensive schema. Choose one schema path and align code accordingly.

End-to-end testing (local + Vercel) was not executed in this environment; treat as a handoff build requiring developer verification.

Recommended next steps for your new developer

Decide schema path: (A) keep INIT_SCHEMA.sql and implement missing features on top, OR (B) switch to marketwarrior_full_schema.sql and refactor API routes to match its tables/columns/RLS functions.

Implement welcome completion persistence + gating across dashboard/days/admin/community.

Extend Stripe webhook to handle refunds (revoke access) and idempotency.

Finish admin CRUD: content editor (days), quiz editor, tasks review, affiliate % editor, live feed posts, user management.

Finish forum endpoints: create/list threads, comments, moderation (pin/lock/delete).

Add certificate issuing + rendering using locked name; generate certificate number; store PDF URL if used.

Run full regression tests and confirm Vercel build.